Contribution Issues Form

For each member of the team please report on whether they have made a significant contribution (S) an insignificant (I) contribution or no (N) contribution to the team and overall submission.

| Student no | Name | Contribution (S/I/N) |
| --- | --- | --- |
| 2461947 | Yoldoshali Esonaliyev | S |
| 2462048 | Qudratbek Bahodirov | S |
| 2461942 | Rajabov Nurmuhammad | S |
| 2461935 | Ibrohimjon Umidjonov | S |
| 2461949 | Otabek Isamboyev | S |
| 2461953 | Mo'minjonov Farruxbek | S |
| 2461936 | Eshmurodov Mehrojbek | S |
| 2462482 | Abdulbosit Jalilov | S |

Please provide a summary of the problems with contribution in your team and overall submission.

Overall contribution across the eight-member MIX team was strong — every member delivered their assigned tickets on the Notion Task Board and participated in the Sprint 2 stand-ups. There were no disputed contributions.

The main recurring problems during the sprint were not about individuals but about collaboration friction:
• Environment drift — the backend Docker cache kept stale seed data after database migrations, costing two developers an evening each until the workaround (`docker compose build --no-cache backend`) was documented.
• Scope pressure — stakeholders kept requesting features beyond the MMP goal which risked pulling effort away from the core booking flow.
• Parallel coursework load — three members had heavy coursework in other modules which compressed their available coding hours into evenings and weekends.
• Integration timing — the AI chat service and the booking backend were started in parallel which caused a mid-sprint re-plan when integration took longer than estimated.

What steps did the team take to support affected team members and manage these problems?

The team took the following concrete steps to support each other and manage the problems above:

1. Paired-debugging — when an environment issue blocked a developer, we ran a 30-minute screen-share pairing (DB + Security/IT Coordinator + affected developer) and documented the fix in our CLAUDE.md operating playbook so the same blocker never consumed a second evening.

2. Scope-triage — as Project Manager I ran a triage session where every stakeholder request was labelled MMP, Post-MMP or Nice-to-have. Anything outside MMP was moved out of the active sprint but kept visible in the backlog, protecting the team while still acknowledging the request.

3. Role redundancy — every member had a primary and secondary role so that no single ticket was a one-person dependency. When a primary owner was blocked by coursework, the secondary stepped in. Example: back-end coverage by Farruxbek (primary) and Abdulbosit (secondary) meant API work never waited on one person.

4. Mid-sprint checkpoint — after the AI/3D parallel-start lesson, we added a Thursday-evening checkpoint in addition to the daily stand-ups so slippage was caught two or three days before the retrospective, not at the end of the sprint.

5. Blocked column on Task Board — impediments became visible on the Notion board itself instead of being buried in chat threads, so the team could triage blockers in the next stand-up.