MMP Individual Contribution Report (Project Manager)

| Student Id/Name | 2461947 — Yoldoshali Esonaliyev |
| --- | --- |
| Group | MIX |
| MMP Video Link | [VIDEO LINK TO BE ADDED] |
| MMP Repository Link | [REPOSITORY LINK TO BE ADDED] |

PART A: Collaborative Reflection

- How did your team work together to achieve your goals? What were the strengths and weaknesses?

Our team, MIX, worked together as a cross-functional group of eight members covering project management, frontend, backend, database, security, design, data analysis and LLM integration. During Sprint 2 we operated on a Scrum rhythm — daily stand-ups in our Telegram/Discord channel, a planning session at the start of the sprint and a retrospective at the end. Work was tracked on a Notion Task Board (76 tasks total) where every story was explicitly assigned, sized in story points and sorted by Sprint (Sprint 1 through Sprint 6) and Priority.

The strongest aspect of our team structure was specialisation with redundancy: every person had a primary role and a secondary role, so when a ticket was blocked on a single developer another member could step in. For example, the Back-End sub-role covered by Farruxbek and Abdulbosit meant that API work never waited on one person. A second strength was transparent visibility — because every assignment lived on the Notion board, nobody had to ask who was doing what, and as PM I could see workload at a glance.

The main weakness was timezone and study-schedule overlap: three of our members had heavy coursework in parallel modules, which compressed available coding hours into evenings. We also under-estimated integration time between the AI service and the booking backend, which caused a mid-sprint re-plan. In the next iteration I would introduce a mid-sprint checkpoint on Thursday evenings instead of only at the retrospective, so slippage is caught two or three days earlier.

- How did you manage problems in the group? What were the group's best and worst decisions?

Managing problems was mostly about unblocking people quickly. The two recurring problems were (a) environment setup drift — backend Docker cache kept the old seed data after migrations, and (b) scope pressure from stakeholders who wanted features beyond the MMP goal.

For (a) I paired the affected developer with Nurmuhammad (DB) and Ibrohimjon (Security/IT Coordinator) on a 30-minute screen-share, documented the `docker compose build --no-cache backend` workaround in our CLAUDE.md and added it to the onboarding checklist so nobody lost a second evening to the same issue. For (b) I ran a scope-triage with the team where we labelled every requested feature as `MMP`, `Post-MMP` or `Nice-to-have` and moved anything outside `MMP` out of the active sprint. This protected the team from scope creep while keeping a visible backlog for stakeholders.

Best decision of the sprint: committing to a Notion-based single source of truth early. It replaced three fragmented chat threads and made contribution visible to every member without extra meetings. Worst decision: starting the 3D venue viewer (Three.js) and the AI chat widget in parallel in the same week — both were high-complexity stories and should have been staggered. We recovered by pausing the 3D viewer for 48 hours, shipping the AI chat first, then bringing 3D back in.

- How did you integrate the lessons of the MVP into your work on the MMP? Include any significant contribution.

The most important lesson from the MVP phase was that UI polish was outpacing functional completeness — we had an excellent home page, dark mode, animated transitions and Cmd+K global search, but the core booking flow only worked to step 1 of 4. In the MMP sprint I flipped the priority: functional depth over visual polish.

Concretely, I made the following changes:
• Re-ordered the backlog so the four-step booking flow, payment integration (Payme/Click), and review writing were the top three stories for the sprint.
• Introduced a `Blocked` column on the Task Board so impediments were visible in the daily stand-up rather than buried in chat.
• Split the database-heavy work (`price_per_hour` schema fix, seed.js cache issue) out of feature stories into their own infrastructure tickets, so feature developers did not inherit DB debugging.
• Set a hard rule — no new UI polish tickets enter Sprint 2 until the booking flow reaches step 4.

My own contribution beyond PM duties: I doubled as Security Engineer (secondary role). I reviewed JWT refresh-token storage, flagged that the old auth middleware stored session tokens non-compliantly, and drove a rewrite that routed session handling through hardened refresh logic. I also authored the risk register and maintained the CLAUDE.md operating playbook used by every developer on the team.

Part B: Project Management Evidence

- The Scrum Board: Insert a screenshot of your final Scrum Backlog or Kanban Board. Annotate it to show Workflows (To Do/Done), Resources (Who is doing what), and Dates.

The Notion Task Board linked above is the live source of truth. It contains 76 stories for Sprint 1 – Sprint 6, each with Assignee, Status (Done / In Review / In Progress / To Do / Blocked), Category, Story Points, Sprint and Priority. Sprint 2 stories are tagged `Sprint 2 (Feb 8-14)`. At the end of the sprint the board showed: 65+ tasks Done, the rest In Review or carried to Sprint 3.

A snapshot of the Scrum Board and workload-by-assignee table is embedded in the Notion page `Sprint Summary & Team Workload` within the Smartbookingsytem workspace. The screenshot for this report is inserted below (see Scrum Board screenshot section).

- The Meeting & Attendance Matrix: Paste a table summarising your Sprint 2 meetings.

Sprint 2 stand-ups were held daily (Mon–Fri) plus one planning session at the start and one retrospective at the end. Full matrix below. Legend: P = Present, AR = Absent (apology received), A = Absent (no apology).

See example below

| Date | Yoldoshali | Qudratbek | Nurmuhammad | Ibrohimjon | Otabek | Farruxbek | Mehrojbek | Abdulbosit |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 08-Feb-2026 (Planning) | P | P | P | P | P | P | P | P |
| 09-Feb-2026 | P | P | P | P | P | P | AR | P |
| 10-Feb-2026 | P | P | P | P | AR | P | P | P |
| 11-Feb-2026 | P | P | AR | P | P | P | P | P |
| 12-Feb-2026 | P | P | P | P | P | AR | P | P |
| 13-Feb-2026 | P | AR | P | P | P | P | P | P |
| 14-Feb-2026 (Retro) | P | P | P | P | P | P | P | P |

P = Present, AR = Absent (apology received), A = Absent (no apology received)

- Collaboration Evidence Paste Four screenshots below: two showing you coordinating the team (e.g., Basecamp) and two showing you resolving an issue/blocker. Should include different dates.

Screenshots of team coordination (Notion Task Board, Telegram stand-up thread) and issue resolution (Blocked-column triage, CLAUDE.md operating playbook updates, scope-triage decision log) will be inserted below. Dates span 08 Feb 2026 through 14 Feb 2026.

Any other Important Information (Work done on a shadow role)?

In addition to the Project Manager role I operated in a shadow Security Engineer role. Work in that capacity included: (1) review of JWT refresh-token storage and rewrite of the legacy auth middleware, (2) authoring the Risk Register submitted alongside this report, (3) securing the webhook endpoints for payment callbacks, (4) CLAUDE.md security-guidance section covering input sanitisation and secret handling for every developer on the team.